ARIA

Cost Intelligence Platform

Phase 11–14 Addendum: Tracing, Topology, Auto-Discovery & Governance

Addendum to: ARIA_Cost_Intelligence_Implementation_Guide v1.0

Stack: Spring Boot + Spring AI + pgvector + React (extends existing Phase 1–6 design) · Draft v0.1 · Sep 2026 · For Claude Model Implementation

# 0. Status of This Document

Draft, not yet validated This addendum captures the design direction agreed in scoping discussion. Several items below are marked as OPEN DECISION or UNVERIFIED — these are places where I do not have enough certainty to hand you a final spec, and where guessing would cost you more than asking. Resolve the items in Section 8 (Open Decisions & Risks) before treating any phase as ready to build. Field names and UX patterns referenced from the OrchestrateIQ concept (Dribbble, designer: Nizam) are that designer's illustrative portfolio content, not a verified real system — used here only as interaction-design inspiration, not as a functional spec.

# 1. Overview & Objectives

The existing ARIA implementation guide (v1.0) delivers FinOps maturity Levels L1–L3 for cost visibility, optimization, and automated routing (Phases 1–6). This addendum adds four capabilities that sit outside that scope — they are about causal observability and pre-execution governance, not spend tracking:

- Phase 11 — Handoff & Span Tracing: capture what happens between agents, not just what an LLM call costs.

- Phase 12 — Live Agent Topology Map: derive a real-time graph of agents and handoffs from trace data.

- Phase 13 — Auto-Discovery: treat topology inference as a byproduct of Phase 11/12, surfaced as onboarding UX.

- Phase 14 — Governance / Approval Control Center: a pre-execution policy gate on tool calls, independent of the TrustScore post-hoc scoring already in ARIA.

Build order: Phase 11 is foundational — Phases 12 and 13 are read-only views over Phase 11's data and add no new capture logic. Phase 14 is architecturally independent and carries the highest design risk (see Section 5.3).

# 2. Phase 11 — Handoff & Span Tracing

Rationale: the existing AriaProxyInterceptor sits at the Anthropic WebClient boundary and is the source of truth for token counts — but it cannot see what one agent passes to another inside your own orchestration logic. A second instrumentation layer is required at the agent-delegation boundary.

## 2.1 New Domain Records

// AriaSpan.java @Builder @Data public class AriaSpan { private String traceId; private String spanId; private String parentSpanId; private String agentName; private String role; // supervisor / router / specialist / validator private Instant startedAt; private Instant endedAt; private String status; // completed / failed / retried private int inputTokens; private int outputTokens; private BigDecimal costUsd; } // AriaHandoffEvent.java @Builder @Data public class AriaHandoffEvent { private String traceId; private String fromAgent; private String toAgent; private List<String> contextFieldsSent; private List<String> contextFieldsRequired; // declared by receiving agent private int payloadBytes; private long latencyMs; private String status; // completed / rejected / slow }

## 2.2 Context Contract — Required, Not Inferable

The “5 of 5 required fields present” style diff view only works if each agent declares what it needs as input. This cannot be inferred from telemetry alone — it must be an explicit contract, e.g.:

// Declared on each agent implementation @RequiresContext({"customer_id", "order_id", "authorization_scope"}) public class BillingAgent implements Agent { ... }

Recommend: treat this annotation/config as a Phase 11 deliverable in its own right — without it, the Handoff Inspector degrades to a payload-size diff, which is far less useful.

## 2.3 OPEN DECISION — Context Propagation Across Reactor Boundaries

Unverified — needs a spike against your actual call stack AriaSessionContext currently uses a plain ThreadLocal, which works for the existing synchronous capture flow. Spring WebFlux / Project Reactor hop execution across threads at .flatMap / .subscribeOn boundaries, and a ThreadLocal does not survive that hop reliably. If your agent orchestration loop is reactive (as the existing AriaProxyInterceptor's use of Mono/ExchangeFilterFunction suggests it may be), traceId/spanId propagation likely needs Reactor Context instead of ThreadLocal, or an explicit context object threaded through every method call. I have not traced your actual AriaAgentService call graph, so I cannot state with confidence which pattern applies — verify this against your code before implementing Phase 11's context capture, rather than assuming ThreadLocal will “just work” the way it does today for session-level tagging.

## 2.4 Schema Additions

CREATE TABLE aria_spans ( span_id TEXT PRIMARY KEY, trace_id TEXT NOT NULL, parent_span_id TEXT, agent_name TEXT NOT NULL, role TEXT, started_at TIMESTAMPTZ NOT NULL, ended_at TIMESTAMPTZ, status TEXT, input_tokens INT DEFAULT 0, output_tokens INT DEFAULT 0, cost_usd NUMERIC(12,8) ); CREATE INDEX idx_span_trace ON aria_spans (trace_id, started_at); CREATE TABLE aria_handoffs ( id UUID DEFAULT gen_random_uuid() PRIMARY KEY, trace_id TEXT NOT NULL, from_agent TEXT NOT NULL, to_agent TEXT NOT NULL, context_fields_sent TEXT[], context_fields_missing TEXT[], payload_bytes INT, latency_ms BIGINT, status TEXT, captured_at TIMESTAMPTZ NOT NULL DEFAULT NOW() ); CREATE INDEX idx_handoff_trace ON aria_handoffs (trace_id); CREATE INDEX idx_handoff_pair ON aria_handoffs (from_agent, to_agent, captured_at DESC);

## 2.5 New Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/aria/trace/{traceId} | Full span waterfall + handoff list for one run |
| GET | /api/aria/trace/{traceId}/handoff/{fromAgent}/{toAgent} | Context diff for one handoff (Handoff Inspector) |
| GET | /api/aria/trace/recent | Recent traces, filterable by status/workflow |

# 3. Phase 12 — Live Agent Topology Map

Fully derived from Phase 11 data — no new capture logic, only aggregation and (optionally) streaming.

## 3.1 Edge Aggregation

SELECT from_agent, to_agent, COUNT(*) AS call_count, AVG(latency_ms) AS avg_latency_ms, COUNT(*) FILTER (WHERE status='completed')::float / COUNT(*) AS success_rate, COUNT(*) FILTER (WHERE status='rejected') AS rejected_count FROM aria_handoffs WHERE captured_at > NOW() - INTERVAL '60 minutes' GROUP BY from_agent, to_agent;

## 3.2 Loop Detection

Self-join spans within a trace, ordered by start time; flag when the same agent pair repeats beyond a threshold:

WITH ordered AS ( SELECT trace_id, agent_name, LAG(agent_name) OVER (PARTITION BY trace_id ORDER BY started_at) AS prev_agent FROM aria_spans ) SELECT trace_id, agent_name, prev_agent, COUNT(*) AS repeat_count FROM ordered WHERE agent_name = prev_agent GROUP BY trace_id, agent_name, prev_agent HAVING COUNT(*) > 3; -- threshold: tune per workload, not a universal constant

Flagging the threshold The “>3 repeats = loop” cutoff is a starting point I am suggesting, not a validated figure — what counts as an anomalous loop depends on your workflows' normal retry behavior. Treat it as a tunable config value (aria.optimizer.loop-threshold) and calibrate it against real trace data before alerting on it.

## 3.3 OPEN DECISION — Streaming vs. Polling

The existing dashboard polls every 3 seconds, which is workable for cost tiles that change slowly. A topology map that claims to be “live” reads poorly if it's secretly on a 3s poll during a fast-moving incident. Two real options, not a default I'd pick for you:

- Keep polling (simplest, consistent with existing dashboard architecture, adequate if handoff volume is low).

- Server-Sent Events via Spring WebFlux (Flux<HandoffEvent>) for sub-second updates — more moving parts, and interacts with the Reactor-context question in §2.3.

This is a product/ops tradeoff (engineering cost vs. perceived “liveness”) that should be a deliberate call, not something I default on your behalf.

# 4. Phase 13 — Auto-Discovery

Recommend folding this into Phase 12 rather than building it as separate engineering. Once handoff events are flowing, the discovered node/edge list is Phase 12's aggregation query — “We found your system” is onboarding UX layered on the first few minutes of trace data, not a new backend capability.

- First-run detection: no aria_spans rows for this deployment → show onboarding state instead of an empty graph.

- “Next steps” prompts (e.g. “name your workflows”) are UI copy driven off metadata completeness, not a new service.

# 5. Phase 14 — Governance / Approval Control Center

This is a materially different subsystem from Phases 11–13: a pre-execution gate, not observability. It cannot sit at the existing AriaProxyInterceptor — by the time that fires, the LLM has already decided to call a tool and tokens are already spent. It has to sit where Spring AI dispatches a tool call to its implementation.

## 5.1 UNVERIFIED — Spring AI Interception Point

Check current docs before committing to a class name Spring AI's tool-calling API surface (ToolCallback / FunctionCallback-style interfaces) has changed across recent versions, and I am not certain which interception hook is current for your Spring AI version. Do not treat any specific class/interface name here as verified — confirm the current pre-tool-execution hook against your actual Spring AI version's documentation before implementation.

## 5.2 Domain Records

// AriaPolicy.java @Builder @Data public class AriaPolicy { private String id; private String toolNamePattern; private String condition; // e.g. "department == 'Finance'" private String requiredApproverRole; private boolean enabled; } // AriaApprovalRequest.java @Builder @Data public class AriaApprovalRequest { private String id; private String traceId; private String toolName; private String policyId; private String status; // pending / approved / rejected / expired private String requestedBy; private String approvedBy; private String affectedRecordsSnapshot; // JSON, for audit private Instant requestedAt; private Instant resolvedAt; }

## 5.3 OPEN DECISION — Blocking vs. Durable Async Resume

This is the highest-risk decision in the whole addendum — spike before committing Option A — Block the calling thread/coroutine until a human responds. Simple to build, but ties up resources if approval SLAs run long, and doesn't survive an app restart mid-wait. Option B — Persist agent state and resume asynchronously once approved. Correct for real SLAs, but this is no longer “a policy check” — it starts to require durable workflow orchestration (Temporal, or a hand-rolled outbox + resume mechanism), which is a significant scope and infrastructure increase over everything else in ARIA to date. I'm not recommending one over the other here because the right answer depends on your actual approval SLAs and whether JPMC infra already has a durable-workflow platform you'd lean on — that's a decision for you and your team, not something to default into code.

## 5.4 Schema

CREATE TABLE aria_policies ( id TEXT PRIMARY KEY, tool_name_pattern TEXT NOT NULL, condition_expr TEXT NOT NULL, required_approver_role TEXT, enabled BOOLEAN DEFAULT TRUE ); CREATE TABLE aria_approval_requests ( id UUID DEFAULT gen_random_uuid() PRIMARY KEY, trace_id TEXT NOT NULL, tool_name TEXT NOT NULL, policy_id TEXT REFERENCES aria_policies(id), status TEXT NOT NULL DEFAULT 'pending', requested_by TEXT, approved_by TEXT, affected_records JSONB, requested_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), resolved_at TIMESTAMPTZ ); CREATE INDEX idx_approval_status ON aria_approval_requests (status, requested_at DESC);

## 5.5 Audit Trail

Append-only, same pattern already used for aria_call_records — every policy evaluation (matched or not) and every approval decision gets a row. No new architectural pattern needed here; this is the one piece of Phase 14 that's low-risk to build as designed.

# 6. Updated Files Manifest

| File | Phase | Description |
| --- | --- | --- |
| AriaSpan.java | 11 | Record: per-agent execution span |
| AriaHandoffEvent.java | 11 | Record: inter-agent context transfer + diff status |
| AriaTracingInterceptor.java | 11 | Captures spans/handoffs at the agent-delegation boundary (context-propagation approach TBD — see §2.3) |
| AriaContextContract.java / @RequiresContext | 11 | Declared per-agent input schema, enables field-level diffing |
| AriaTraceController.java | 11 | GET /api/aria/trace/** endpoints |
| AriaTopologyService.java | 12 | Edge aggregation + loop detection queries |
| AriaTopologyController.java | 12 | GET /api/aria/topology endpoint |
| AriaTopology.jsx | 12 | Live Agent Map tab (extends existing AriaFinOps.jsx) |
| AriaPolicy.java | 14 | Record: policy rule |
| AriaApprovalRequest.java | 14 | Record: pending/resolved approval |
| AriaPolicyEngine.java | 14 | Pre-tool-execution evaluation (hook TBD — see §5.1) |
| AriaApprovalController.java | 14 | GET/PUT /api/aria/governance/** endpoints |
| schema.sql additions | 7, 10 | aria_spans, aria_handoffs, aria_policies, aria_approval_requests |

# 7. Recommended Build Order & Effort

| Phase | Work | Rough effort* |
| --- | --- | --- |
| 11 | Span/handoff capture, context contracts, propagation fix, schema, endpoints | 4–6 days |
| 12 | Aggregation queries, loop detection, topology UI tab | 2–3 days |
| 13 | Onboarding/discovery UX (byproduct of 11+12) | 0.5–1 day |
| 14 | Policy engine, approval flow, UI, audit — excludes the durable-workflow spike in §5.3 | 5–8 days |

*Effort figures are rough planning estimates, not commitments These are order-of-magnitude estimates based on scope described above, for a single developer already familiar with this codebase — the same caveat your original guide states for Phases 1–6. They exclude the Phase 14 durable-workflow spike in §5.3, which could add anywhere from a few days to a much larger effort depending on which option you choose. Treat these as a starting point for your own estimation, not a verified number.

# 8. Open Decisions & Risks — Consolidated

Resolve these before implementation; each is referenced in detail in its section above.

- §2.3 — ThreadLocal vs. Reactor Context for trace propagation across your actual (possibly reactive) agent call stack. Needs a spike against real code, not an assumption.

- §3.2 — Loop-detection threshold is a starting suggestion, not a validated number; calibrate against real trace data.

- §3.3 — Polling vs. SSE for the topology map is a deliberate tradeoff, not a default.

- §5.1 — Spring AI's current pre-tool-execution interception API must be confirmed against your Spring AI version's docs before coding — the API surface has moved across versions and I'm not certain which hook is current.

- §5.3 — Blocking vs. durable-async approval resume is the single biggest scope decision in this addendum; it may require infrastructure (e.g. Temporal) well beyond anything in the existing ARIA design.

ARIA Cost Intelligence Platform · Phase 11–14 Addendum · Draft v0.1

For internal use. Resolve Section 8 open decisions before implementation.