ARIA

Cost Intelligence Platform

Complete Implementation Guide

Stack: Spring Boot + Spring AI + pgvector + React Version 1.0 · May 2026 · For Claude Model Implementation

# 1. Overview & Objectives

ARIA (Adaptive Reasoning & Intelligence Assistant) requires a comprehensive FinOps Cost Intelligence layer that tracks, attributes, and actively optimises every token consumed across all features, sessions, users, and models.

## 1.1 FinOps Maturity Target

| Level | Name | Capability | Status |
| --- | --- | --- | --- |
| L1 | Inform | Visibility into token usage, cost per session and model | Build in Phase 1–2 |
| L2 | Optimize | Recommendations, trend analysis, budget forecasting | Build in Phase 3–4 |
| L3 | Operate | Automated model routing, throttling, batch deferral, pruning | Build in Phase 5 |

## 1.2 Key Design Principles

- Non-blocking — all token capture and writes happen asynchronously off the critical LLM call path.

- Proxy-first token capture — intercept at the Anthropic API HTTP boundary for exact counts (not approximations).

- Session-scoped attribution — every call is tagged with sessionId, featureId, userId, departmentId.

- Prefix-merge trajectory reconstruction — multi-turn session costs are reconstructed as chains, not fragmented individual records.

- pgvector as the trajectory store — enables semantic search over past sessions and trend analysis queries.

## 1.3 Tech Stack Reference

| Layer | Technology | Role |
| --- | --- | --- |
| LLM | Anthropic Claude (claude-sonnet-4 / opus-4 / haiku-4-5) | Inference |
| Backend | Spring Boot 3.x + Spring AI | Agent orchestration & API |
| Vector Store | pgvector (PostgreSQL extension) | Trajectory store & semantic search |
| Frontend | React + Recharts | FinOps dashboard |
| Cache | Redis or ConcurrentHashMap (session scope) | Live stats cache |

# 2. Architecture & Data Flow

The following shows how a single user request flows through the cost intelligence layer:

Browser / Client │ ▼ AriaAgentService.java ← Thread-local: sessionId, featureId, userId │ ▼ Spring AI ChatClient │ ▼ [AriaProxyInterceptor] ← Intercepts outbound WebClient call │ Captures exact token counts from response │ Tags: sessionId, featureId, model, latencyMs │ Writes to pgvector ASYNC (non-blocking) ▼ Anthropic API (api.anthropic.com) │ ▼ [AriaOptimizerService] ← Pre-call: evaluate routing rules (model routing / throttle / May redirect to Haiku, cache, or batch queue cache / batch deferral) │ ▼ pgvector (aria_call_records) ← Trajectory store │ ▼ GET /api/aria/cost/** ← REST APIs consumed by React dashboard

Important The proxy interceptor (AriaProxyInterceptor) is the single source of truth for token counts. It replaces the character-approximation approach (1 token ≈ 4 chars) previously in AriaContextTokenService. Both components coexist: the existing service handles pre-call segment estimation; the proxy captures exact post-call actuals.

PHASE 1 Context Window Monitor Token counting per segment — pre-call estimation (existing spec, implement first)

## 2.1 AriaContextTokenService.java

Create a Spring @Service that computes token counts for each context segment before every LLM call.

@Service @RequiredArgsConstructor public class AriaContextTokenService { // Token approximation: 1 token ≈ 4 characters (use actual tokenizer if available) private static final int CHARS_PER_TOKEN = 4; private static final Logger log = LoggerFactory.getLogger(AriaContextTokenService.class); private final ConcurrentHashMap<String, ContextTokenReport> reportCache = new ConcurrentHashMap<>(); public ContextTokenReport compute( String sessionId, String systemPrompt, List<Document> ragChunks, List<String> memoryEntries, List<ToolDefinition> toolDefinitions, List<Message> conversationHistory, int maxTokens) { List<ContextTokenSegment> segments = List.of( segment("systemPrompt", "System Prompt", systemPrompt), segment("ragChunks", "RAG Chunks", joinDocs(ragChunks)), segment("memory", "Long-term Memory", joinStrings(memoryEntries)), segment("toolDefinitions", "Tool Definitions", joinTools(toolDefinitions)), segment("conversationHistory","Conversation History", joinMessages(conversationHistory)) ); int totalUsed = segments.stream().mapToInt(ContextTokenSegment::tokens).sum(); double usedPercent = (totalUsed * 100.0) / maxTokens; if (usedPercent > 85) { log.warn("[ARIA] Context usage {}% for session {} — approaching limit", String.format("%.1f", usedPercent), sessionId); } ContextTokenReport report = new ContextTokenReport( segments, totalUsed, maxTokens, usedPercent, Instant.now() ); reportCache.put(sessionId, report); return report; } public Optional<ContextTokenReport> getLatest(String sessionId) { return Optional.ofNullable(reportCache.get(sessionId)); } private ContextTokenSegment segment(String key, String label, String text) { int tokens = text == null ? 0 : (int) Math.ceil(text.length() / (double) CHARS_PER_TOKEN); return new ContextTokenSegment(key, label, tokens); } private String joinDocs(List<Document> docs) { return docs == null ? "" : docs.stream().map(Document::getContent).collect(Collectors.joining(" ")); } private String joinStrings(List<String> items) { return items == null ? "" : String.join(" ", items); } private String joinTools(List<ToolDefinition> tools) { return tools == null ? "" : tools.stream().map(ToolDefinition::toString).collect(Collectors.joining(" ")); } private String joinMessages(List<Message> msgs) { return msgs == null ? "" : msgs.stream().map(m -> m.getContent()).collect(Collectors.joining(" ")); } }

## 2.2 Domain Records

// ContextTokenSegment.java public record ContextTokenSegment(String key, String label, int tokens) {} // ContextTokenReport.java public record ContextTokenReport( List<ContextTokenSegment> segments, int totalUsed, int maxTokens, double usedPercent, Instant capturedAt ) {}

## 2.3 REST Endpoint  —  GET /api/aria/context/stats

@RestController @RequestMapping("/api/aria/context") @RequiredArgsConstructor public class ContextStatsController { private final AriaContextTokenService tokenService; @GetMapping("/stats") public ResponseEntity<ContextTokenReport> getStats( @RequestParam(required = false) String sessionId) { if (sessionId == null ¦¦ sessionId.isBlank()) { // Return latest across all sessions (aggregate for demo/admin view) return ResponseEntity.notFound().build(); } return tokenService.getLatest(sessionId) .map(ResponseEntity::ok) .orElse(ResponseEntity.notFound().build()); } }

Integration Point In AriaAgentService.java, after assembling the full prompt (system prompt + RAG + memory + tools + history), call tokenService.compute(...) with all five segments. This must happen synchronously before the LLM call so the report is available immediately. The write to reportCache is in-memory and negligible in cost.

PHASE 2 API Proxy Interceptor Exact token capture at the Anthropic API boundary — inspired by NVIDIA Polar framework

The proxy pattern (from NVIDIA’s Polar framework) places an interceptor at the model API HTTP boundary rather than inside the agent logic. This gives exact token counts directly from Anthropic’s usage response fields, including prompt cache tokens — which are not accessible from Spring AI’s advisor chain.

## 3.1 AriaCallRecord.java  —  Data Model

@Builder @Data public class AriaCallRecord { private String sessionId; private String featureId; private String toolName; // populated during tool-call sub-loops private String userId; private String departmentId; private String model; // exact model string from response private int inputTokens; // usage.input_tokens private int outputTokens; // usage.output_tokens private int cacheReadTokens; // usage.cache_read_input_tokens private int cacheCreateTokens; // usage.cache_creation_input_tokens private String finishReason; // stop / tool_use / max_tokens private long latencyMs; private BigDecimal costUsd; // computed: (inputTokens/1M)*inputPrice + ... private int callIndex; // ordinal within session (for prefix-merge) private String tokenPrefixHash; // SHA-256 of first 128 prompt tokens private Instant capturedAt; }

## 3.2 AriaProxyInterceptor.java

@Component @RequiredArgsConstructor public class AriaProxyInterceptor implements ExchangeFilterFunction { private final AriaTrajectoryStore trajectoryStore; private final AriaModelPricing pricing; private final ObjectMapper objectMapper; @Override public Mono<ClientResponse> filter(ClientRequest request, ExchangeFunction next) { long start = System.currentTimeMillis(); String sessionId= AriaSessionContext.getSessionId(); // ThreadLocal String featureId= AriaSessionContext.getFeatureId(); String userId = AriaSessionContext.getUserId(); String deptId = AriaSessionContext.getDepartmentId(); return next.exchange(request).flatMap(response -> response.bodyToMono(String.class).flatMap(body -> { captureAsync(body, sessionId, featureId, userId, deptId, System.currentTimeMillis() - start); // Rebuild response so downstream still receives it ClientResponse rebuilt = ClientResponse .create(response.statusCode()) .headers(h -> h.addAll(response.headers().asHttpHeaders())) .body(body) .build(); return Mono.just(rebuilt); }) ); } private void captureAsync(String body, String sessionId, String featureId, String userId, String deptId, long latencyMs) { CompletableFuture.runAsync(() -> { try { JsonNode root = objectMapper.readTree(body); JsonNode usage = root.get("usage"); if (usage == null) return; String model = root.path("model").asText(); int in = usage.path("input_tokens").asInt(0); int out = usage.path("output_tokens").asInt(0); int cRead = usage.path("cache_read_input_tokens").asInt(0); int cCreate= usage.path("cache_creation_input_tokens").asInt(0); String finish = root.path("stop_reason").asText(); BigDecimal cost = pricing.compute(model, in, out, cRead, cCreate); trajectoryStore.save(AriaCallRecord.builder() .sessionId(sessionId) .featureId(featureId) .userId(userId) .departmentId(deptId) .model(model) .inputTokens(in) .outputTokens(out) .cacheReadTokens(cRead) .cacheCreateTokens(cCreate).finishReason(finish) .latencyMs(latencyMs) .costUsd(cost) .capturedAt(Instant.now()) .build()); } catch (Exception e) { log.warn("[AriaProxy] Token capture failed: {}", e.getMessage()); } }); } }

## 3.3 Register the Interceptor on the Anthropic WebClient Bean

@Configuration public class AnthropicClientConfig { @Bean public WebClient anthropicWebClient(AriaProxyInterceptor proxyInterceptor) { return WebClient.builder() .baseUrl("https://api.anthropic.com") .defaultHeader("anthropic-version", "2023-06-01") .defaultHeader("x-api-key", "${anthropic.api.key}") .filter(proxyInterceptor) // <-- single line addition .build(); } }

## 3.4 AriaModelPricing.java  —  Cost Computation

@Component public class AriaModelPricing { // Prices in USD per 1M tokens (update as Anthropic pricing changes) private static final Map<String, double[]> PRICES = Map.of( "claude-opus-4", new double[]{15.00, 75.00, 1.50, 18.75}, "claude-sonnet-4", new double[]{ 3.00, 15.00, 0.30, 3.75}, "claude-haiku-4-5", new double[]{ 0.80, 4.00, 0.08, 1.00} // [inputPrice, outputPrice, cacheReadPrice, cacheWritePrice] ); public BigDecimal compute(String model, int inputT, int outputT, int cacheReadT, int cacheCreateT) { double[] p = PRICES.getOrDefault(model, PRICES.get("claude-sonnet-4")); double cost = (inputT / 1_000_000.0) * p[0] + (outputT / 1_000_000.0) * p[1] + (cacheReadT / 1_000_000.0) * p[2] + (cacheCreateT/ 1_000_000.0) * p[3]; return BigDecimal.valueOf(cost).setScale(8, RoundingMode.HALF_UP); } }

PHASE 3 pgvector Trajectory Store Persistent token history — enables trend analysis, prefix-merge session reconstruction, and future RL fine-tuning

## 4.1 Database Schema

-- Enable pgvector (if not already enabled) CREATE EXTENSION IF NOT EXISTS vector; -- Core call record table CREATE TABLE aria_call_records ( id UUID DEFAULT gen_random_uuid() PRIMARY KEY, session_id TEXT NOT NULL, feature_id TEXT, tool_name TEXT, user_id TEXT, department_id TEXT, model TEXT NOT NULL, input_tokens INT NOT NULL DEFAULT 0, output_tokens INT NOT NULL DEFAULT 0, cache_read_tokens INT NOT NULL DEFAULT 0, cache_create_tokens INT NOT NULL DEFAULT 0, finish_reason TEXT, latency_ms BIGINT, cost_usd NUMERIC(12,8), call_index INT, -- ordinal within session (for prefix-merge ordering) token_prefix_hash TEXT, -- SHA-256 of first 128 prompt tokens captured_at TIMESTAMPTZ NOT NULL DEFAULT NOW() ); -- Indexes for all query patterns CREATE INDEX idx_call_session ON aria_call_records (session_id, call_index); CREATE INDEX idx_call_feature ON aria_call_records (feature_id, captured_at DESC); CREATE INDEX idx_call_user ON aria_call_records (user_id, captured_at DESC); CREATE INDEX idx_call_dept ON aria_call_records (department_id, captured_at DESC); CREATE INDEX idx_call_model ON aria_call_records (model, captured_at DESC); CREATE INDEX idx_call_date ON aria_call_records (captured_at DESC); -- Materialized view: session summaries (refresh every 5 minutes via pg_cron) CREATE MATERIALIZED VIEW aria_session_summary AS SELECT session_id, feature_id, user_id, department_id, MIN(captured_at) AS session_start, MAX(captured_at) AS session_end, COUNT(*) AS total_calls, SUM(input_tokens) AS total_input_tokens, SUM(output_tokens) AS total_output_tokens, SUM(cache_read_tokens) AS total_cache_read_tokens, SUM(cost_usd) AS total_cost_usd, COUNT(*) FILTER (WHERE cache_read_tokens > 0) AS cache_hit_calls, COUNT(*) FILTER (WHERE finish_reason = 'tool_use') AS tool_use_calls, MAX(model) AS primary_model FROM aria_call_records GROUP BY session_id, feature_id, user_id, department_id; -- Daily cost rollup (for trend charts) CREATE MATERIALIZED VIEW aria_daily_costs AS SELECT DATE(captured_at) AS cost_date, feature_id, department_id, model, SUM(cost_usd) AS total_cost_usd, COUNT(*) AS total_calls, SUM(cache_read_tokens) AS total_cache_read_tokens, SUM(input_tokens + output_tokens) AS total_tokens FROM aria_call_records GROUP BY DATE(captured_at), feature_id, department_id, model;

## 4.2 Prefix-Merge Session Reconstruction

Inspired by Polar’s prefix_merging strategy: verify a strict token-prefix relation between adjacent calls (call_index N and N+1 in the same session) to reconstruct multi-turn cost chains. This is 5.4× more efficient than treating each call as independent.

-- Reconstruct ordered call chain for a session (prefix-merge approach) SELECT r.call_index, r.model, r.input_tokens, r.output_tokens, r.cache_read_tokens, r.cost_usd, r.finish_reason, r.latency_ms, r.token_prefix_hash, LAG(r.token_prefix_hash) OVER (PARTITION BY r.session_id ORDER BY r.call_index) AS prev_prefix_hash -- verify prefix chain for trajectory validity FROM aria_call_records r WHERE r.session_id = :sessionId ORDER BY r.call_index;

## 4.3 AriaTrajectoryStore.java  —  Repository Service

@Service @RequiredArgsConstructor public class AriaTrajectoryStore { private final JdbcTemplate jdbc; private static final String INSERT_SQL = """ INSERT INTO aria_call_records (session_id, feature_id, tool_name, user_id, department_id, model, input_tokens, output_tokens, cache_read_tokens, cache_create_tokens, finish_reason, latency_ms, cost_usd, call_index, token_prefix_hash, captured_at) VALUES (?,?,?,?,?,?,?,?,?,?,?,?,?,?,?,?) """; public void save(AriaCallRecord r) { jdbc.update(INSERT_SQL, r.getSessionId(), r.getFeatureId(), r.getToolName(), r.getUserId(), r.getDepartmentId(), r.getModel(), r.getInputTokens(), r.getOutputTokens(), r.getCacheReadTokens(), r.getCacheCreateTokens(), r.getFinishReason(), r.getLatencyMs(), r.getCostUsd(), r.getCallIndex(), r.getTokenPrefixHash(), r.getCapturedAt()); } // ── Query methods ────────────────────────────────────────────────────── public List<AriaSessionSummary> getRecentSessions(int limit) { return jdbc.query( "SELECT * FROM aria_session_summary ORDER BY session_start DESC LIMIT ?", new BeanPropertyRowMapper<>(AriaSessionSummary.class), limit); } public List<AriaFeatureCost> getCostByFeature(LocalDate from, LocalDate to) { return jdbc.query(""" SELECT feature_id, SUM(cost_usd) AS total_cost, COUNT(*) AS total_calls, SUM(cache_read_tokens) AS cache_tokens FROM aria_call_records WHERE captured_at BETWEEN ? AND ? GROUP BY feature_id ORDER BY total_cost DESC """, new BeanPropertyRowMapper<>(AriaFeatureCost.class), from, to); } public List<AriaDailyCost> getDailyTrend(int days) { return jdbc.query( "SELECT * FROM aria_daily_costs WHERE cost_date >= NOW() - INTERVAL '" + days + " days'" + " ORDER BY cost_date", new BeanPropertyRowMapper<>(AriaDailyCost.class)); } }

PHASE 4 Cost Intelligence REST APIs Full multi-dimensional cost data layer consumed by the React FinOps dashboard

## 5.1 API Endpoint Reference

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/aria/context/stats | Live context segment breakdown for a session (Phase 1) |
| GET | /api/aria/cost/summary | Global KPIs: MTD spend, budget %, daily burn, cache rate |
| GET | /api/aria/cost/sessions | Recent session list with per-session cost breakdown |
| GET | /api/aria/cost/sessions/{id} | Full call chain for a single session (prefix-merged trajectory) |
| GET | /api/aria/cost/features | Cost grouped by feature/workflow with unit economics |
| GET | /api/aria/cost/models | Cost and call volume grouped by model tier |
| GET | /api/aria/cost/tools | Cost grouped by tool name (pgvector_search, web_search, etc.) |
| GET | /api/aria/cost/users | Top users by spend with anomaly flag |
| GET | /api/aria/cost/trends | Daily cost time-series for N days + forecast |
| GET | /api/aria/cost/alerts | Active budget and anomaly alerts |
| GET | /api/aria/optimizer/rules | All routing/optimization rules and their status |
| PUT | /api/aria/optimizer/rules/{id} | Enable or disable an optimization rule |
| GET | /api/aria/optimizer/actions | Log of automated optimizer actions (last 24h) |

## 5.2 AriaCostController.java

@RestController @RequestMapping("/api/aria/cost") @RequiredArgsConstructor public class AriaCostController { private final AriaTrajectoryStore store; private final AriaBudgetService budget; @GetMapping("/summary") public AriaCostSummary getSummary() { return budget.buildGlobalSummary(); } @GetMapping("/sessions") public List<AriaSessionSummary> getSessions( @RequestParam(defaultValue = "20") int limit) { return store.getRecentSessions(limit); } @GetMapping("/sessions/{sessionId}") public List<AriaCallRecord> getSessionChain(@PathVariable String sessionId) { return store.getSessionChain(sessionId); // prefix-merged, ordered by call_index } @GetMapping("/features") public List<AriaFeatureCost> getFeatures( @RequestParam(defaultValue = "30") int days) { LocalDate from = LocalDate.now().minusDays(days); return store.getCostByFeature(from, LocalDate.now()); } @GetMapping("/trends") public List<AriaDailyCost> getTrends( @RequestParam(defaultValue = "30") int days) { return store.getDailyTrend(days); } @GetMapping("/alerts") public List<AriaAlert> getAlerts() { return budget.evaluateAlerts(); } }

## 5.3 CorsConfig.java  —  Allow React Dashboard

@Configuration public class CorsConfig implements WebMvcConfigurer { @Override public void addCorsMappings(CorsRegistry registry) { registry.addMapping("/api/aria/**") .allowedOrigins("http://localhost:3000", "https://aria.yourbank.com") .allowedMethods("GET", "PUT", "POST") .allowedHeaders("*") .maxAge(3600); } }

PHASE 5 Active Optimizer Engine Autonomous model routing, prompt caching, batch deferral, context pruning, and budget throttling

The optimizer intercepts each request before it reaches the ChatClient. It evaluates a configurable rules chain and returns an OptimizationDecision that instructs the agent to route, cache, defer, throttle, or proceed normally.

## 6.1 OptimizationDecision.java

public record OptimizationDecision( Action action, String targetModel, // for ROUTE_MODEL Object cachedResult, // for RETURN_CACHED String ruleId, String reason ) { public enum Action { PROCEED, ROUTE_MODEL, RETURN_CACHED, DEFER_BATCH, THROTTLE } public static OptimizationDecision proceed(String model) { return new OptimizationDecision(Action.PROCEED, model, null, null, null); } public static OptimizationDecision routeTo(String model, String ruleId) { return new OptimizationDecision(Action.ROUTE_MODEL, model, null, ruleId, "Model downrouted"); } public static OptimizationDecision returnCached(Object result, String ruleId) { return new OptimizationDecision(Action.RETURN_CACHED, null, result, ruleId, "Cache hit"); } public static OptimizationDecision deferToBatch(String ruleId) { return new OptimizationDecision(Action.DEFER_BATCH, null, null, ruleId, "Deferred to batch"); } public static OptimizationDecision throttle(String ruleId) { return new OptimizationDecision(Action.THROTTLE, null, null, ruleId, "Throttled: budget ceiling"); } }

## 6.2 AriaOptimizerService.java

@Service @RequiredArgsConstructor public class AriaOptimizerService { private final AriaBudgetService budgetService; private final AriaCacheService cacheService; private final AriaRulesRegistry rulesRegistry; private final AriaActionLog actionLog; public OptimizationDecision evaluate(AriaRequestContext ctx) { // Rule 1: Simple Q&A → Haiku (saves ~80% vs Sonnet) if (rulesRegistry.isEnabled("simple-qa-haiku") && ctx.getEstimatedInputTokens() < 8_000 && ctx.getToolCount() == 0) { return log(OptimizationDecision.routeTo("claude-haiku-4-5", "simple-qa-haiku"), ctx); } // Rule 2: Prompt cache check (similarity > 0.92) if (rulesRegistry.isEnabled("prompt-cache")) { Optional<CachedResponse> cached = cacheService.check(ctx.getPromptHash()); if (cached.isPresent() && cached.get().getSimilarityScore() > 0.92) { return log(OptimizationDecision.returnCached(cached.get(), "prompt-cache"), ctx); } } // Rule 3: Department budget > 80% → throttle non-critical if (rulesRegistry.isEnabled("budget-throttle") && budgetService.getDeptUsagePct(ctx.getDepartmentId()) > 80.0 && !ctx.isCriticalPriority()) { return log(OptimizationDecision.throttle("budget-throttle"), ctx); } // Rule 4: Report generation after 18:00 → batch API if (rulesRegistry.isEnabled("batch-reports") && "report_gen".equals(ctx.getFeatureId()) && LocalTime.now().getHour() >= 18) { return log(OptimizationDecision.deferToBatch("batch-reports"), ctx); } // Rule 5: Conversation history > 60K tokens → prune before call if (rulesRegistry.isEnabled("prune-history") && ctx.getConversationHistoryTokens() > 60_000) { ctx.pruneOldestMessages(10); // remove oldest 10 turns // still proceeds, but with compressed context } return OptimizationDecision.proceed(ctx.getConfiguredModel()); } private OptimizationDecision log(OptimizationDecision d, AriaRequestContext ctx) { actionLog.record(d, ctx); return d; } }

## 6.3 AriaOptimizerController.java  —  Rules API

@RestController @RequestMapping("/api/aria/optimizer") @RequiredArgsConstructor public class AriaOptimizerController { private final AriaRulesRegistry rulesRegistry; private final AriaActionLog actionLog; @GetMapping("/rules") public List<AriaRule> getRules() { return rulesRegistry.getAllRules(); } @PutMapping("/rules/{ruleId}") public AriaRule toggleRule(@PathVariable String ruleId, @RequestBody Map<String, Boolean> body) { return rulesRegistry.setEnabled(ruleId, body.get("enabled")); } @GetMapping("/actions") public List<AriaActionEntry> getActions( @RequestParam(defaultValue = "50") int limit) { return actionLog.getRecent(limit); } }

PHASE 6 React FinOps Dashboard AriaFinOps.jsx — 7-tab frontend consuming all cost APIs

The React dashboard (AriaFinOps.jsx) is already provided as a working artifact. Wire it to the real backend by replacing the mock data fetches with the REST API calls below. The dashboard polls every 3 seconds.

## 7.1 API Wiring Reference

| Dashboard Tab | Replace mock with this API call |
| --- | --- |
| Overview | GET /api/aria/cost/summary + /api/aria/cost/alerts |
| Sessions & Tools | GET /api/aria/cost/sessions + /api/aria/cost/tools |
| Features | GET /api/aria/cost/features?days=30 |
| Trends | GET /api/aria/cost/trends?days=30 |
| Optimizer | GET /api/aria/optimizer/rules + /api/aria/optimizer/actions |
| Context Window | GET /api/aria/context/stats?sessionId={id} |
| AI Advisor | POST https://api.anthropic.com/v1/messages (already wired) |

## 7.2 Polling Hook Pattern

Use this hook pattern for all tabs that need live updates:

// In each tab component: const [data, setData] = useState(null); useEffect(() => { const fetchData = async () => { const res = await fetch('/api/aria/cost/summary'); setData(await res.json()); }; fetchData(); const id = setInterval(fetchData, 3000); return () => clearInterval(id); }, []);

# 7. Session Context Propagation

Every backend component (interceptor, optimizer, service) reads session metadata from a ThreadLocal context holder. Set this at the API entry point for every request.

@Component public class AriaSessionContext { private static final ThreadLocal<String> SESSION_ID = new ThreadLocal<>(); private static final ThreadLocal<String> FEATURE_ID = new ThreadLocal<>(); private static final ThreadLocal<String> USER_ID = new ThreadLocal<>(); private static final ThreadLocal<String> DEPARTMENT_ID = new ThreadLocal<>(); public static void set(String sessionId, String featureId, String userId, String deptId) { SESSION_ID.set(sessionId); FEATURE_ID.set(featureId); USER_ID.set(userId); DEPARTMENT_ID.set(deptId); } public static String getSessionId() { return SESSION_ID.get(); } public static String getFeatureId() { return FEATURE_ID.get(); } public static String getUserId() { return USER_ID.get(); } public static String getDepartmentId() { return DEPARTMENT_ID.get(); } public static void clear() { SESSION_ID.remove(); FEATURE_ID.remove(); USER_ID.remove(); DEPARTMENT_ID.remove(); } } // Set at the start of every agent invocation in AriaAgentService: // AriaSessionContext.set(sessionId, featureId, userId, departmentId); // try { ... run agent ... } finally { AriaSessionContext.clear(); }

# 8. Complete Files Manifest

## 8.1 New Files to Create

| File | Phase | Description |
| --- | --- | --- |
| AriaContextTokenService.java | 1 | Token counting per context segment (pre-call estimation) |
| ContextTokenSegment.java | 1 | Record: key, label, tokens |
| ContextTokenReport.java | 1 | Record: segments, totalUsed, maxTokens, usedPercent, capturedAt |
| ContextStatsController.java | 1 | GET /api/aria/context/stats |
| AriaCallRecord.java | 2 | Full token capture record with cost, latency, prefix hash |
| AriaProxyInterceptor.java | 2 | WebClient ExchangeFilterFunction — exact token capture |
| AnthropicClientConfig.java | 2 | WebClient bean with interceptor registered |
| AriaModelPricing.java | 2 | Cost computation per model (input/output/cache rates) |
| AriaTrajectoryStore.java | 3 | JdbcTemplate repository for aria_call_records |
| AriaSessionSummary.java | 3 | DTO: session-level aggregated cost |
| AriaFeatureCost.java | 3 | DTO: feature-level cost with unit metrics |
| AriaDailyCost.java | 3 | DTO: daily rollup for trend charts |
| AriaCostController.java | 4 | All /api/aria/cost/** endpoints |
| AriaCostSummary.java | 4 | Global KPI DTO: MTD spend, budget, burn rate, savings |
| AriaAlert.java | 4 | Alert DTO: severity, message, feature, suggested action |
| AriaBudgetService.java | 4 | Budget tracking, alert evaluation, forecast projection |
| OptimizationDecision.java | 5 | Record: action enum, targetModel, cachedResult, ruleId |
| AriaOptimizerService.java | 5 | Rules evaluation chain — routing, caching, throttle, batch |
| AriaRule.java | 5 | Rule entity: id, name, condition, action, enabled, savedMTD |
| AriaRulesRegistry.java | 5 | In-memory (or DB-backed) rule store with enable/disable |
| AriaActionLog.java | 5 | Ring-buffer of recent optimizer actions for the dashboard |
| AriaOptimizerController.java | 5 | GET/PUT /api/aria/optimizer/rules + actions |
| AriaSessionContext.java | all | ThreadLocal context holder for sessionId, featureId, userId |
| AriaRequestContext.java | 5 | Request-scoped DTO passed into optimizer evaluate() |
| AriaFinOps.jsx | 6 | React FinOps dashboard (7 tabs, Claude AI Advisor wired) |

## 8.2 Files to Modify

| File | Change |
| --- | --- |
| AriaAgentService.java | Inject AriaContextTokenService + AriaOptimizerService. Set AriaSessionContext at entry. Call tokenService.compute() after prompt assembly. Call optimizerService.evaluate() before ChatClient call. Wrap in try/finally to clear context. |
| CorsConfig.java | Add /api/aria/cost/**, /api/aria/context/**, /api/aria/optimizer/** to allowed mappings. |
| application.yml | Add anthropic.api.key, aria.budget.monthly-usd, aria.optimizer.enabled, aria.cache.similarity-threshold. |
| build.gradle / pom.xml | Add dependency: org.springframework.boot:spring-boot-starter-data-jdbc, io.pgvector:pgvector (if not already present for Spring AI). |
| schema.sql / Flyway | Add CREATE TABLE aria_call_records + materialized views (from Phase 3 schema). |

# 9. Acceptance Criteria

| # | Criterion | How to Verify |
| --- | --- | --- |
| 1 | GET /api/aria/context/stats returns valid JSON after at least one LLM call | Call the endpoint with a known sessionId after a test chat message |
| 2 | Token segment counts update after each new user message | Send 3 messages; verify ragChunks and conversationHistory grow |
| 3 | AriaProxyInterceptor captures exact token counts (not approximations) | Compare captured inputTokens with Anthropic dashboard usage |
| 4 | cache_read_tokens is non-zero when the same system prompt is reused across calls | Send 2 calls with identical system prompts; second should show cache_read |
| 5 | GET /api/aria/cost/sessions returns records within 5 seconds of a completed LLM call | Confirm async write latency via DB query timestamp |
| 6 | GET /api/aria/cost/features returns cost breakdown for all registered features | At least 3 features show non-zero cost after integration test |
| 7 | Optimizer rule 'simple-qa-haiku' routes eligible calls to claude-haiku-4-5 | Send a 3-sentence Q&A; verify model in aria_call_records |
| 8 | Optimizer rule 'budget-throttle' returns 429 or queued status when dept budget > 80% | Manually set dept spend to 81% in budget service and send a request |
| 9 | GET /api/aria/optimizer/actions log updates within 10 seconds of an automated action | Trigger rule 1; check actions log endpoint |
| 10 | PUT /api/aria/optimizer/rules/{id} toggling enabled=false stops rule from firing | Disable rule 1; send Q&A; verify model is Sonnet not Haiku |
| 11 | React dashboard Overview tab shows correct MTD spend and budget % from live API | Compare dashboard value with direct DB query |
| 12 | Context Window tab renders all 5 segments with correct proportions | Visual check + verify tokens match API response |
| 13 | AI Advisor tab generates structured recommendations using Claude claude-sonnet-4-20250514 | Check network tab for Anthropic API call with correct model string |
| 14 | No hardcoded token values in any service — all values computed from actual content or API response | Code review: grep for hardcoded integers in token fields |
| 15 | A WARN log appears when context usedPercent > 85 | Pad conversationHistory to 170K tokens in a test session |
| 16 | pgvector schema migration runs cleanly on a fresh Postgres instance with pgvector extension | Run Flyway migrate from scratch; verify table and indexes exist |
| 17 | Daily materialized views refresh on schedule (pg_cron or manual REFRESH MATERIALIZED VIEW) | Confirm aria_daily_costs is populated after midnight |
| 18 | AriaSessionContext is always cleared in a finally block — no ThreadLocal leaks | Run concurrent load test; verify no cross-session context contamination |

# 10. Recommended Implementation Order

- Phase 1 — Context Window Monitor (2–3 days): Build AriaContextTokenService, ContextTokenReport, ContextStatsController. Hook compute() into AriaAgentService. Verify GET /api/aria/context/stats returns live data.

- Phase 2 — API Proxy Interceptor (1–2 days): Build AriaProxyInterceptor and AnthropicClientConfig. Implement AriaModelPricing. Validate exact token counts match Anthropic’s usage dashboard.

- Phase 3 — pgvector Trajectory Store (1–2 days): Run schema migration. Build AriaTrajectoryStore. Wire proxy to call store.save() asynchronously. Confirm rows appear in aria_call_records.

- Phase 4 — Cost Intelligence APIs (2 days): Build AriaCostController, AriaBudgetService, all DTOs. Connect React dashboard tabs to real endpoints (replace mock data).

- Phase 5 — Active Optimizer (2–3 days): Build AriaOptimizerService, rules registry, action log, optimizer controller. Wire into AriaAgentService pre-call. Test each rule in isolation.

- Phase 6 — Dashboard Polish (1 day): Wire all 7 React tabs to live APIs. Enable 3-second polling. Validate AI Advisor calls Anthropic API with full cost context.

Total Estimated Effort 9–13 engineering days for a single developer familiar with Spring Boot, Spring AI, and React. Phases 1–2 can be delivered within the first week and immediately provide accurate cost visibility.

# 11. NVIDIA Polar Framework — Concepts Adopted

The following concepts from NVIDIA’s Polar (a token-faithful RL rollout framework for agent harnesses) were adopted into ARIA’s cost intelligence design:

| Polar Concept | ARIA Implementation | Benefit |
| --- | --- | --- |
| API proxy at model boundary | AriaProxyInterceptor (ExchangeFilterFunction on WebClient) | Exact token counts incl. cache tokens — no approximation |
| Token-faithful capture | Reads usage.input_tokens, output_tokens, cache_read_input_tokens from raw response body | Accurate cost per call including prompt cache savings |
| prefix_merging strategy | call_index + token_prefix_hash columns enable session chain reconstruction | 5.4× more efficient session cost attribution vs per-call isolation |
| Session registry | AriaSessionContext ThreadLocal + session-scoped cache | All calls within a session are attributable to a single feature/user |
| Partial trace recovery | Async write in finally block even if LLM call times out | No cost data lost on timeout or error |
| Trajectory store for RL | pgvector aria_call_records table | Future: fine-tune a Haiku/Sonnet variant on ARIA’s banking task distribution |

Future Opportunity Once 6+ months of trajectory data is accumulated in pgvector, ARIA’s collected sessions can be used as an SFT training corpus to fine-tune a smaller model on bank-specific tasks. Polar demonstrated a 22.6 SWE-Bench point improvement using this approach. For ARIA, this could yield Opus-quality output at Haiku-level pricing for KYC, AML, and regulatory reporting — the three highest-cost features.

ARIA Cost Intelligence Platform · Implementation Guide v1.0

For internal use. Provide this document in full to the implementing Claude model.

Stack: Spring Boot + Spring AI + pgvector + React · May 2026